June 1, 2012

Emerson Raulerson

Florida Department of Environmental Protection

7825 Baymeadows Way, Suite 200B

Jacksonville, FL  32256-7598

Re: 	Trail Ridge Landfill Erosion (Tropical storm Beryl)

Dear Mr. Raulerson,

This letter is to inform you that Trail Ridge Landfill experienced extensive storm damage on the East, West and South outside slopes. Extensive storm damage was caused on the interior slopes as well. Heavy rains damaged the main haul road from the base of the Landfill to the top of site. Soil erosion from the outside slopes deposited large amounts of soil into the concrete perimeter ditches. As of this writing, the site was completing storm damage repairs that occurred the week of May 14th that has been undone by the recent storm. Tropical storm Beryl unloaded 5.1” rain on the TRLF. Additional time and work is needed to repair the eroded areas, sediment removal, and remove litter for stormwater pond delta area. Pictures are available in separate attachment.

The heavy rains appear to have now concluded, however the site is predicted to receive more thunderstorm the remainder this week.  Moving forward, the following is offered as a plan to address the storm damage:

- Currently existing landfill personal are actively addressing the erosion areas.

- Additional personnel and equipment have been brought to the site to assist with the required work.

- Employee working hours have been extended to help facilitate a timely clean-up.

- It is anticipated that the required erosion work, sediment removal and litter retrieval will be completed by July 6, 2012.

The above plans are obviously contingent on more favorable weather patterns and the absence of any unforeseen problems or concerns. We will contact you if any issues arise that may alter the completion date set forth above.

We appreciate your considerations and please contact us with any further questions or comments at (904) 748-6006.

Sincerely,

Eric Parker

Environmental Manager

CC:	Brian Durden, FDEP

Jeff Foster, City of Jacksonville Director of Solid Waste

Gregory Mathes, Waste Management Inc. of FL

Jim Christiansen, Waste Management Inc. of FL

Brian Dolihite, Waste Management Inc. of FL